Product requirements

# Khoá Trước PRD

Draft 1.0  ·  17 Sep 2026  ·  Owner: Khoa  ·  Companion doc: Khoá Trước Web Spec (engineering)

## 1.  Goals

- Make three people credible in under thirty seconds.

- Let an author publish a post in under fifteen minutes of overhead, so the weekly cadence survives.

- Capture email addresses. The list is the only channel the team owns.

Not in scope: comments, reader accounts, a forum, payments, sending newsletters from this app.

### Success criteria

- Blank editor to published post in under 15 minutes, excluding writing.

- Lighthouse mobile performance 90+ on landing and post pages.

- Publishing a post or editing a profile needs no code change.

## 2.  Users

| Who | Came for | Should do next |
| --- | --- | --- |
| Student, year 2 to 4 (primary) | What job to aim for and how to get in | Read a post, join the list |
| Graduate, 0 to 2 years | Craft help, sanity check | Subscribe, sometimes volunteer to be interviewed |
| Lecturer | Something safe to forward | Share a link. Must not look like a sales funnel. |
| Employer (later) | Assess the three | Read a profile, use the contact link |

## 3.  Roles and permissions

Super Admin is Khoa. Editor is Đức. Author is the third member and any future guest.

| Action | Author | Editor | Super Admin |
| --- | --- | --- | --- |
| Create, edit, publish own post | yes | yes | yes |
| Read or edit others' drafts | no | yes | yes |
| Delete a post | soft, own | soft, any | hard |
| Edit own profile | yes | yes | yes |
| Edit others' profiles | no | no | yes |
| Manage categories and tags | no | yes | yes |
| Invite users, assign roles | no | no | yes |

Authors publish directly. No approval queue, because a three person team does not need one and the queue is what kills cadence. Revisit if guest authors join.

## 4.  Sitemap

/ Landing /{member} Profile /{member}/blog That member's posts /{member}/blog/{slug} Post /tags/{tag} /search /blog [Phase 3] /admin /admin/posts /admin/profile /admin/taxonomy Editor+ /admin/users /admin/settings Super Admin

Reserve a blocklist of slugs on /{member} so a future /about is not read as a member name.

## 5.  Core flows

### Reader

Landing -> member section -> Profile -> Post -> table of contents, reading time, related posts -> email capture at the end, confirms in place

### Author

Sign in (magic link) -> /admin -> New post -> title, slug auto-fills and can be overridden -> write, autosave every 3s -> cover image, SEO fields, category, tags -> Preview in a new tab -> Publish now ¦ Schedule ¦ Keep draft

## 6.  Features

| Feature | Phase |
| --- | --- |
| Landing: hero, three member sections with scroll motion, latest posts, email capture | MVP |
| Profile page: headline, bio, links, latest posts | MVP |
| Post page: cover, reading time, auto table of contents, related posts, code highlighting | MVP |
| SEO fields, dynamic OG image, sitemap, RSS, JSON-LD | MVP |
| Admin: auth, roles, post list | Phase 2 |
| BlockNote editor: blocks, slash command, drag to reorder, autosave | Phase 2 |
| Custom slug, draft, publish, schedule, preview | Phase 2 |
| Profile editing without code, media library | Phase 2 |
| Version history, search, tag and category archives, responsive preview | Phase 3 |

## 7.  Scope against the real constraint

Full build is 174 to 257 engineering hours. The team has 5 to 10 hours a week across everyone, and Đức is the only engineer while doing military service. Call it 4 to 6 coding hours a week.

The arithmetic 174 hours at 5 hours a week is 35 weeks. The runway to the March gate is 12 weeks. Build everything and the site ships after the project is already supposed to be showing results.

Two ways to cut. Decide this before anything else starts.

| Option | What changes | MVP hours |
| --- | --- | --- |
| A. MDX in the repo (recommended) | No CMS for now. Posts are files committed through GitHub. Both writers are comfortable with that. | 60 – 80 |
| B. Headless CMS | Front end stays custom, content lives in a free tier CMS. Publishing works in week two. Cost is a dependency and a later migration. | 50 – 70 |
| C. Build it all | As specified. | 174 – 257 |

## 8.  Roadmap

| Phase | Contents | Hours | Done when |
| --- | --- | --- | --- |
| MVP, weeks 1 to 5 | Landing, three profiles, blog reading, SEO, OG, sitemap, RSS, email capture, analytics | 60 – 80 | A post written Monday is live Monday, no developer needed |
| Phase 2, after the March gate | Auth, schema, admin, BlockNote, autosave, schedule, preview, media | 90 – 130 | All three publish without touching the repo |
| Phase 3, only if numbers justify | Version history, search, archives, combined feed | 40 – 60 | Deferred by default |

Phase 2 is gated on the same March checkpoint as the rest of the project. Under 30 percent of the email target means nobody spends 90 hours on a CMS for a blog three people read.

## 9.  Acceptance criteria

### Reading

- All three members visible and named within the first two viewport heights.

- With prefers-reduced-motion: reduce, every section is fully readable and nothing stays hidden.

- A post with 5 headings renders 5 working anchor links.

- Sharing a URL on Facebook shows an OG image with Vietnamese diacritics rendered correctly.

- A draft URL returns 404 to a signed out visitor.

### Authoring

- Typing then pausing 3 seconds shows "saved at HH:MM" with no manual save.

- Closing the tab mid sentence loses at most 2 seconds of typing.

- A duplicate slug for the same author is rejected inline, not on submit.

- A post scheduled for a time within the next hour goes live within 5 minutes of it.

### Permissions and data

- An Author calling the API directly cannot read another author's draft. Test the API, not the UI.

- An Author cannot change author_id on any post, including via a crafted request.

- Searching "ke toan" without diacritics returns posts containing "kế toán".

## 10.  Open decisions

| # | Decision | Owner | Blocks |
| --- | --- | --- | --- |
| 1 | Option A, B or C for MVP content | Khoa, Đức | Everything. Decide first. |
| 2 | Does tranduc.site stay, redirect, or retire | Đức | Domain, SEO |
| 3 | Domain, after checking khoatruoc.com and .vn | Đức | Deploy, OG URLs, email |
| 4 | /{member} with reserved slugs, or /m/{member} | Đức | Routing, DB constraint |
| 5 | Where subscriber emails go and who sends the first one | Khoa | Capture form, consent copy |
| 6 | Does the third member appear on the landing page | Khoa | Landing layout |

Draft 1.0, for estimation. Hour ranges assume one engineer and one round of design iteration on the landing page.

Nothing is committed until decision 1 is settled. Engineering detail lives in the companion spec.